TeamName : Undone Team Mobile / Tablet computer POS System Date: 16 / 9 / 2013
Plan for <Iteration>	Page 1

Mobile / Tablet computer POS System
Iteration Plan for The Inventory System
###### 1.Milestones

Milestone	Description, Criteria, and Work Products
Detail of Implements the Inventory System	Design the diagram(UML) which relate to inventory system use cases. Analyze the performance of the feature in interaction diagram. Important feature will be implemented first for example add item.

###### 2.Iteration Objectives
Selected Used case for this iteration :

UC1 : Add Item to Inventory
First, a customer touch on add button. Next, he must add products by type products’ details for example name, ID, quantity, and price. After that customer touch on confirm button.

UC2 : Remove Item from Inventory
A customer open the inventory site in the application, touch on the item that will be removed, confirm box will immediately appear. The customer confirms remove the item, Item is removed from the inventory system.

UC3 : Edit Item in Inventory
A customer opens the inventory site in the application, touch on the item that will be edited, the selected item in the inventory will be separate by color. The customer touch on the edit button, edit site to show up. The customer edits inventory item detail and touch save to save new details of the item. The inventory item is updated.
UC4 : Search for item in Inventory
When a customer need to find item. He can search it by keying product’s ID or products’ name in a searching bar. Then the inventory will search a product. When the inventory finish searched, product will be showed.

UC5 : Process Sale
In this iteration will do only add item into line item.Customer open sale page. When customer tab on Sale icon input box appeared to input item quantity and then touch confirm button to confirm. Item will be added into line item. In line item will display product details.

3.Tasks
Design classes component for iteration. First will base on UC1 - UC3 which relate to
UC1 : Add Item to Inventory System , UC2 : Remove Item to Inventory System ,
UC3 : Edit Item to Inventory System. Implement first part of the system. Update design classes component for UC4 and start iteration for UC4.
After finish created inventory system ,Update design classes component for UC5 and start iteration for UC5.

Create wiki page , document and plan for next iteration.

Task Table

Task	Assigned to
Detailed / Design of inventory component classes / (UC1 - UC3)	Suwijak Chaipipat / Eknarin Thirayothin
Detailed / Design of inventory component classes (UC4)
Design / Review of Inventory component classes	Team
Implement UC1 , UC2 , UC3 , UC4
Detailed / Update design of sale system classes (UC5)
Implement UC5
Address / Add more document to wiki page
Create / Plan for next iteration	Eknarin Thirayothin

###### 4.Issues
- Design what user interface of this POS application should be.
- First time of android application developed and data base.

5.Evaluation Criteria
- Application can add item to inventory.
- Application can edit item in inventory system.
- Application can display a list of all items, with quantity, in inventory.
- Application can remove item from inventory system.
- Application can search for item to inventory system.
- Application can add item in process sale.
###### 6.System Tests
The test that the inventory system should have. They are added / removed / edited of the inventory system.We test this system by add just few items in inventory and then remove some item out and add another item and choose one item to edit. In sale page when user select item, it must add item to line item.